Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | SHOPEZ – Full Stack E-Commerce Application using MERN Stack |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a customer, I can register using my name, email and password. | 2 | High | All Members |
| Sprint-1 | Registration | USN-2 | As a customer, I receive a confirmation after successful registration. | 1 | High | All Members |
| Sprint-1 | Login | USN-3 | As a customer, I can log in using my email and password. | 2 | High | All Members |
| Sprint-1 | Product Browsing | USN-4 | As a customer, I can browse all available products. | 2 | High | All Members |
| Sprint-1 | Product Search | USN-5 | As a customer, I can search products by name. | 2 | High | All Members |
| Sprint-2 | Product Details | USN-6 | As a customer, I can view detailed information about a product. | 2 | High | All Members |
| Sprint-2 | Shopping Cart | USN-7 | As a customer, I can add products to my shopping cart. | 3 | High | All Members |
| Sprint-2 | Cart Management | USN-8 | As a customer, I can update or remove products from my cart. | 3 | High | All Members |
| Sprint-2 | Checkout | USN-9 | As a customer, I can place an order by providing shipping details. | 5 | High | All Members |
| Sprint-3 | Order History | USN-10 | As a customer, I can view my previous orders. | 2 | Medium | All Members |
| Sprint-3 | User Profile | USN-11 | As a customer, I can update my profile information. | 2 | Medium | All Members |
| Sprint-3 | Admin Login | USN-12 | As an administrator, I can log in to the admin dashboard. | 2 | High | All Members |
| Sprint-3 | Product Management | USN-13 | As an administrator, I can add, edit and delete products. | 5 | High | All Members |
| Sprint-4 | Order Management | USN-14 | As an administrator, I can view and update customer orders. | 4 | High | All Members |
| Sprint-4 | User Management | USN-15 | As an administrator, I can view registered users. | 2 | Medium | All Members |
| Sprint-4 | Logout | USN-16 | As a user, I can securely log out of the application. | 1 | High | All Members |
| Sprint-4 | Testing & Deployment | USN-17 | As a developer, I can test and deploy the application successfully. | 5 | High | All Members |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 15 Jul 2026 | 20 Jul 2026 | 20 | 20 Jul 2026 |
| Sprint-2 | 20 | 6 Days | 21 Jul 2026 | 26 Jul 2026 | 20 | 26 Jul 2026 |
| Sprint-3 | 20 | 6 Days | 27 Jul 2026 | 01 Aug 2026 | 20 | 01 Aug 2026 |
| Sprint-4 | 20 | 6 Days | 02 Aug 2026 | 07 Aug 2026 | 20 | 07 Aug 2026 |

Velocity:

- Sprint Duration: 6 Days

- Story Points per Sprint: 20

Average Velocity (AV):

AV=206=3.33AV=\frac{20}{6}=3.33AV=620​=3.33

Average Team Velocity = 3.33 Story Points per Day

Burndown Chart:

| Day | Remaining Story Points |
| --- | --- |
| Day 0 | 20 |
| Day 1 | 17 |
| Day 2 | 14 |
| Day 3 | 10 |
| Day 4 | 6 |
| Day 5 | 3 |
| Day 6 | 0 |

Burndown Chart (Representation):

Story Points

20 |●

18 |

16 | ●

14 |  ●

12 |

10 |    ●

8 |

6 |      ●

4 |

2 |        ●

0 |          ●

-------------------------

D0 D1 D2 D3 D4 D5 D6

Reference:

  Atlassian, Project Management Guide. Available: https://www.atlassian.com/agile/project-management

  Atlassian, How to Do Scrum with Jira Software. Available: https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

  Atlassian, Epics in Agile. Available: https://www.atlassian.com/agile/tutorials/epics

  Atlassian, Sprints in Scrum. Available: https://www.atlassian.com/agile/tutorials/sprints

  Atlassian, Agile Estimation Techniques. Available: https://www.atlassian.com/agile/project-management/estimation

  Atlassian, Burndown Charts Tutorial. Available: https://www.atlassian.com/agile/tutorials/burndown-charts